ACOUSTICSPACE

Balanced Two-Person Execution Plan

Deepfake Detection via Room Impulse Response (RIR)
Based on Project 1 in the supplied Advanced Data Science & ML Engineering PDF

Fairness principle: Person 1 owns the audio/ML/backend stream; Person 2 owns the frontend/visualization stream. Both contribute to validation, integration, documentation and the final demonstration. The aim is comparable effort and shared ownership—not an identical number of tasks.

# 1. Project summary

AcousticSpace is an audio-forensics prototype that helps an analyst assess whether an uploaded audio clip may be AI-generated. It combines audio processing (including spectrogram and RIR/environmental-reverberation-related features), a PyTorch/Hugging Face Audio Spectrogram Transformer (AST) classifier, and a FastAPI service with a React/TypeScript dashboard. The dashboard presents the waveform, prediction, confidence score and suspicious segments when the backend can support them. Breathing-cadence alignment with spoken syllables is also an investigation target in the project brief.

Important: RIR and breathing analysis must be tested and validated; a confidence score is not proof that a clip is genuine or fake. The final claims must match the measured results.

# 2. Technology and requirement checklist

| Requirement | What it is for |
| --- | --- |
| Python | Backend and audio/ML pipeline. |
| Librosa | Audio preprocessing and extraction of spectrogram/acoustic features; investigate RIR and environmental reverberation. |
| Dataset (ASVspoof is an example) | Curate labelled real/synthetic examples, record source and usage constraints, and define train/validation/test splits. |
| PyTorch | Train and evaluate the baseline and advanced model. |
| Hugging Face Audio Spectrogram Transformer (AST) | Fine-tune and compare the advanced audio classifier. |
| Baseline CNN/Transformer | Build an initial measurable model before advanced fine-tuning. |
| Breathing/cadence analysis | Prototype the brief's breathing-pattern alignment with spoken syllables and document limitations. |
| FastAPI | Serve inference through a documented API; validate uploads and return structured results. |
| React + TypeScript | Build the analyst dashboard. |
| WaveSurfer.js (suggested in PDF) | Render uploaded audio waveform and, where supported, segment markers. |
| Docker | Make backend/model dependencies reproducible. |
| CI/CD | Create an automated build/test pipeline; platform is a team decision. |
| Testing and documentation | Test pipeline, model, API, UI and end-to-end workflow; document setup and evaluation. |

# 3. Work division designed for balanced effort

## Person 1 — Audio processing, ML and backend

Set up the Python backend environment, dependency file and basic FastAPI application.

Curate the dataset, inspect labels, document source/licensing and create leakage-safe train/validation/test splits.

Implement consistent audio loading and preprocessing, including format/sample-rate/channel handling and upload constraints.

Build the Librosa spectrogram/acoustic-feature pipeline and investigate RIR/environmental-reverberation features.

Train the initial baseline CNN/Transformer and record evaluation metrics and failure cases.

Fine-tune the Hugging Face AST using PyTorch; compare it against the baseline on held-out test data.

Prototype breathing-cadence/syllable-alignment analysis and document what the evidence can and cannot establish.

Build and document FastAPI inference endpoints; return prediction, confidence, model version and supported evidence fields.

Profile inference time, create the Docker setup and implement the CI/CD build/test configuration.

Own backend/model deliverables: source code, reproducible setup, API contract, evaluation report and deployment instructions.

## Person 2 — Frontend, audio visualization and user experience

Set up React + TypeScript, project structure, styling and reusable dashboard components.

Design the analyst dashboard and implement the audio upload component, including supported formats and size limits.

Implement clear idle, selected-file, uploading, analyzing, success, validation-error, API-error and retry states.

Integrate WaveSurfer.js (or the agreed equivalent) and ensure waveform rendering corresponds to the selected audio.

Build the results panel for predicted label, confidence and only those suspicious segments/evidence actually returned by the backend.

Integrate the FastAPI client using agreed request/response types; handle slow requests, timeouts and malformed responses.

Implement analysis history UI and clearly define whether history is session-only or persistent; the PDF does not specify a database.

Test responsive layout, accessibility, upload failures, waveform behavior and result rendering.

Own frontend deliverables: source code, screenshots, UI test evidence, integration flow and dashboard demo instructions.

## Shared tasks — split the effort rather than leaving it to one person

Both people agree on supported audio formats, size/duration limits, API fields and error responses in Week 1.

Person 1 provides an example API response early; Person 2 builds the UI against it while the model is still being trained.

Person 2 supplies realistic test cases and reports UX/API issues; Person 1 fixes backend/model issues revealed by those tests.

Both review model outputs and dashboard claims together so the interface never suggests unsupported evidence.

Both run end-to-end tests, maintain the task board, review each other's changes and prepare the final presentation.

Both contribute to the README, architecture diagram, setup guide, known-limitations section and final demo.

# 4. Four-week plan and review gates

## Week 1 — Setup and first working pieces

Person 1: Set up Python/FastAPI, dataset plan, audio preprocessing and first Librosa feature extraction.

Person 2: Set up React/TypeScript, static dashboard, upload UI and agreed waveform library.

Shared checkpoint: Together: agree on the API contract and sample files. Review that both apps start locally.

## Week 2 — Baseline and waveform

Person 1: Train a baseline CNN/Transformer, record initial metrics and provide a working inference endpoint.

Person 2: Render uploaded audio waveforms, connect upload to a mock/early API response, and implement loading/error states.

Shared checkpoint: Together: test the complete upload-to-waveform path and confirm baseline evaluation is reproducible.

## Mid-project review

Person 1: Demonstrate the feature pipeline, explain RIR/reverb validation and present baseline metrics/limitations.

Person 2: Demonstrate upload validation, waveform rendering and handling of larger files within agreed limits.

Shared checkpoint: Together: show a working partial product and a short, prioritized issue list.

## Week 3 — Advanced model and results

Person 1: Fine-tune AST, compare with baseline, prototype breathing/cadence analysis and stabilize the API response.

Person 2: Build prediction/confidence panel and suspicious-segment display only for evidence the API actually supplies.

Shared checkpoint: Together: test several clips and verify the UI faithfully represents model outputs.

## Week 4 — Integration, deployment and polish

Person 1: Finish backend integration, latency checks, Docker and CI/CD; document reproducible startup.

Person 2: Finish responsive UI, history behavior, end-to-end tests, screenshots and demo flow.

Shared checkpoint: Together: test from a clean environment, finalize documentation and rehearse the presentation.

## Final review

Person 1: Present dataset, feature pipeline, model comparison, API, Docker and limitations.

Person 2: Present dashboard, upload, waveform, results, history and responsive behavior.

Shared checkpoint: Together: demonstrate upload → analysis → result; clearly state evaluation results and known limitations.

# 5. How to keep the workload genuinely fair

Use a shared task board with owner, estimate, status and evidence. Estimate effort, not just task count.

At the end of each week, compare remaining estimated hours. If one person's load is clearly higher, move a shared task or a test/documentation task to the other person.

Person 2 should not be expected to wait idle for the finished model: use a mock API response early, then switch to the real endpoint.

Person 1 should not be left with all testing and deployment: Person 2 tests UI/API behavior, while both run the full workflow and review deployment instructions.

Agree a practical weekly split of approximately half the available project time each. Adjust after Week 1 based on actual blockers and model-training needs.

Do not divide the ML pipeline itself across both people unless both are comfortable with it; instead, share integration, evaluation review, test design and documentation to balance effort without unclear ownership.

# 6. Suggested architecture and API agreement

React/TypeScript dashboard → FastAPI upload/inference endpoint → audio validation and preprocessing → Librosa feature extraction → PyTorch/Hugging Face model → structured result → dashboard.

Suggested result fields: predicted_label, confidence, model_version, processing_time_ms, and optional evidence/segments only if actually computed.

Agree on endpoint path, file formats, file size/duration limits, CORS, response schema and error schema before frontend/backend integration.

Analysis history can be session-only initially. Add persistent storage only if the team decides it is needed; the PDF does not specify a database.

# 7. Testing checklist

☐ Dataset labels, source and split procedure are documented; held-out test data is not used for tuning.

☐ Preprocessing is consistent during training and inference.

☐ Model evaluation reports useful metrics, class-wise errors and false positives/negatives.

☐ RIR/reverb and breathing-cadence claims are supported by experiments or clearly marked as exploratory.

☐ API rejects unsupported/malformed files and returns clear errors.

☐ UI handles slow inference, network failures, invalid uploads and retries.

☐ Waveform and segment markers align with the actual audio timeline.

☐ Confidence is shown as a model estimate, not a guaranteed verdict.

☐ Docker setup and documented startup work in a clean environment.

☐ Both people complete and verify an end-to-end test before final review.

# 8. Suggested repository structure

acousticspace/
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── routes/
│   │   ├── services/
│   │   ├── audio_processing/
│   │   └── schemas/
│   ├── models/
│   ├── tests/
│   └── requirements.txt
├── frontend/
│   ├── src/
│   │   ├── components/
│   │   ├── pages/
│   │   ├── services/
│   │   └── types/
│   └── package.json
├── docs/
│   ├── architecture.md
│   ├── api-contract.md
│   └── evaluation-report.md
├── Dockerfile
├── docker-compose.yml  (optional)
└── README.md

# 9. Final deliverables

| Owner | Deliverables |
| --- | --- |
| Person 1 | Python/FastAPI backend, Librosa pipeline, baseline and AST experiments, evaluation report, documented API, Docker/CI/CD setup. |
| Person 2 | React/TypeScript dashboard, upload and waveform UI, result/confidence panel, supported segment visualization, analysis history behavior and UI test evidence. |
| Both | Integrated demo, architecture diagram, README/setup guide, test evidence, limitations and final presentation. |

# 10. Notes taken directly from the PDF

The selected project is Project 1, AcousticSpace: Deepfake Detection via Room Impulse Response (RIR).

The PDF names Librosa, PyTorch, Hugging Face AST, FastAPI, React, TypeScript, WaveSurfer.js as an example, Docker and CI/CD.

ASVspoof is an example dataset in the brief, not explicitly the only allowed dataset.

The PDF does not specify a database, exact API route names, model hyperparameters, or numerical latency/accuracy targets; the team should agree on these rather than assume them.